## Slide 1: Flight Software
Charles Sommer – Corentin Lubeigt
October 22nd, 2019

## Slide 2
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
SDCard
Watchdog
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Transponder Module
0%
File Module
0%
Automation Module
0%
OBC Module
0%
Transp. +
Switch +
Electrical
Sensing
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
85%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
Frangibolts
+ MirrorSat Burnwires
Reconf. Module
0%
I2C
ADCS
ADCS Module
80%
I2C
Mirror Module
60%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
CAN
WiFi
OBC FPGA

## Slide 3
CubeComputer
Flight Software
EPS
EPS Module
100%
CAN

## Slide 4: EPS Module – Status
Fully coded using an adaptation of GOMSpace CSP library
Housekeeping requests every n minutes + current/voltage monitoring
Tested with OBC + EPS over CAN bus (not stacked)

## Slide 5: EPS Module – Upcoming steps
Integration test with high CAN traffic through OBC + EPS + Camera + Transponder
OBC+EPS stack test (after PC104 mating safe to mate!)

## Slide 6
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
CAN
UART

## Slide 7: Radio / Debug Module – Status
Full control over AstroDev Helium 100 Radio
Tested with OBC + Radio
Tested with GNURadio SDR
Added current and voltage sensing for 12V RF power line

## Slide 8: Radio Module – Upcoming steps
Integration test with the other modules
Radio + R-IFB + EPS test for the Firecode forwarding

## Slide 9: Debug Platform
Coded all control for current available module
Will continue adding control for developed modules

## Slide 10
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
CAN
UART
GPS Module
70%
GPS +
Switch
SPI to
UART

## Slide 11: GPS Module – Status
Driver to control SkyTraq GPS receiver Venus 838FLPx coded
Tested with OBC

## Slide 12: GPS Module – Upcoming steps
Develop position and velocity estimator (Extended Kalman Filter)
Convert position and velocity to TLE to feed ADCS module

## Slide 13
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
CAN
UART
ADCS
ADCS Module
80%
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART

## Slide 14: ADCS Module – Status
Coded first version of full control of ADCS for firmware v3.11
Tested all commands and telemetries with OBC+ADCS

## Slide 15: ADCS Module – Upcoming steps
Update code following ADCS firmware update to v3.17
Test GPS TLEs conversion data feeding to ADCS

## Slide 16
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Camera Module
80%
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
XBee
GPS Module
70%
GPS +
Switch
SPI to
UART

## Slide 17: Payload Modules – Status
All camera subsystems controllable from OBC
MirrorBox MCU code 100% done and controllable from Camera through XBee
First version of blind search algorithm properly working with MirrorBox
Transferring images from Camera -> OBC -> Debug Platform and also from Camera -> OBC SDCard for storage

## Slide 18: Payload Module – Upcoming steps
Need to switch to thermistor temperature readings
Need to test health monitoring code
Implement blind search v2
Implement image focusing solution
Implement influence function computation
Transfer mirror control code from Camera to OBC for redundant control through UART

## Slide 19
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
WiFi

## Slide 20: PIC Module
Should be simple message forwarding from Ground to PIC
Will need to define TM/TC format

## Slide 21
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
Frangibolts
+ MirrorSat Burnwires
Reconf. Module
0%
I2C
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
WiFi

## Slide 22: Reconf Module
Should be simple control of switches and reading temperature and voltage/current

## Slide 23
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Transponder Module
0%
Transp. +
Switch +
Electrical
Sensing
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
Frangibolts
+ MirrorSat Burnwires
Reconf. Module
0%
I2C
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
CAN
WiFi

## Slide 24: Transponder Module
Waiting for Transponder ICD
Will include
  Configuration of Transponder
  Redundant radio transceiver TM/TC data handling
Can already code power switching + reading of voltage/current

## Slide 25
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
SDCard
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Transponder Module
0%
File Module
0%
Transp. +
Switch +
Electrical
Sensing
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
Frangibolts
+ MirrorSat Burnwires
Reconf. Module
0%
I2C
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
CAN
WiFi

## Slide 26: File Module
Gives access to log of what is going on in the FSW
  4 levels of log:
    Severe
    Error
    Info
    Debug
Gives access to camera files

## Slide 27
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
SDCard
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Transponder Module
0%
File Module
0%
Automation Module
0%
Transp. +
Switch +
Electrical
Sensing
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
Frangibolts
+ MirrorSat Burnwires
Reconf. Module
0%
I2C
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
CAN
WiFi

## Slide 28: Automation Module
Capability of executing scheduled commands after station visibility

## Slide 29
CubeComputer
Flight Software
EPS
Radio + Electrical Sensing
SDCard
Watchdog
EPS Module
100%
Radio /
Debug Module
100%
Debug Platform
60%
Transponder Module
0%
File Module
0%
Automation Module
0%
OBC Module
0%
Transp. +
Switch +
Electrical
Sensing
Camera Module
80%
PIC MirrorSat
OBC MirrorSat
Camera FSW
70%
Rigid Mirror
100%
Deform. Mirror
100%
CAN
UART
Frangibolts
+ MirrorSat Burnwires
Reconf. Module
0%
I2C
ADCS
ADCS Module
80%
I2C
Mirror Module
50%
I2C to
UART
CAN
EMS + LEDs
XBee
PIC Module
0%
PIC CoreSat
I2C
GPS Module
70%
GPS +
Switch
SPI to
UART
CAN
WiFi
OBC FPGA

## Slide 30: OBC Module
Watchdogs & spacecraft modes management
CubeComputer FPGA EDAC Registers monitoring
I2C/UART/CAN/SPI traffic monitoring
Error management & logging